# OptiCrop: Smart Agricultural Production Optimization Engine

# Initial Project Planning Template

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a farmer, I can enter soil nutrient values (N, P, K), temperature, humidity, pH, and rainfall data into the application. | 2 | High | All Team Members | 15-06-2026 | 22-06-2026 |
| Sprint-1 | Data Collection | USN-2 | As a user, I can submit agricultural data and receive confirmation that the data has been successfully recorded. | 1 | High | All Team Members | 15-06-2026 | 22-06-2026 |
| Sprint-2 | Crop Prediction | USN-3 | As a farmer, I can receive crop recommendations based on soil and environmental conditions. | 2 | High | All Team Members | 23-06-2026 | 30-06-2026 |
| Sprint-1 | User Access | USN-4 | As a user, I can register and log in securely to access the OptiCrop application. | 2 | Medium | All Team Members | 15-06-2026 | 22-06-2026 |
| Sprint-1 | Results Dashboard | USN-5 | As a user, I can view crop recommendations and yield optimization suggestions through a dashboard. All Team Members | 1 | High |  | 15-06-2026 | 22-06-2026 |
| Sprint-3 | Testing & Deployment | USN-6 | System testing, bug fixing and deployment | 2 | High | All Team Members | 23-06-2026 | 30-06-2026 |